Module 4: Project Design and Outline: Project Management API System

Justan E Dunn

Colorado State University Global

CSC501-1: Management for the Computer Science Professional

Professor Steven Evans

04/13/2025

Abstract

This milestone outlines the design, resources, and timeline for a blockchain-enabled project management API. The project provides automated milestone tracking and immutable audit logs using Python and blockchain architecture. The goal is to streamline project oversight, enable real-time collaboration, and ensure verifiable change history across cross-functional teams. This report includes a budget summary, stakeholder analysis, timeline projections, and considerations for change control and alignment with business objectives (Kerzner, 2022)..

Module 4: Project Design and Outline: Project Management API System

Project Overview and Scope

The project aims to design and deploy a secure, scalable Project Management API system using Python and a blockchain ledger to enhance task visibility and milestone traceability. The core deliverables include:

- A backend API for project and milestone tracking

- Blockchain-based logging of changes to ensure transparency and tamper-proof records

- User roles and access control logic

- A simple web-based dashboard to display tracked items

- Training documentation for internal users

As recommended by Kerzner (2022), defining clear scope boundaries early in the project helps prevent scope creep and improves change readiness.

In-Scope:

- Backend development

- Smart contract setup (blockchain)

- Deployment to internal cloud server (pilot phase)

- User documentation and training

Out of Scope:

- Full third-party integrations

- External API monetization

- Mobile interface development

Estimated Timeline

| Phase | Timeline |
| --- | --- |
| Project Inception | Week 1–2 (Completed) |
| Design Planning | Week 3–4 |
| API Development | Week 5–6 |
| Blockchain Integration | Week 6–7 |
| QA & Testing | Week 7–8 |
| Stakeholder Training | Week 8 |
| Final Delivery | End of Week 8 |
| Maintenance Support | Ongoing after Week 8 |

Pressman and Maxim (2015) emphasize incremental delivery and iterative testing during each development stage, which this schedule supports.

Budget and Resources

| Category | Estimated Cost |
| --- | --- |
| Developer Time (120 hrs @ $50/hr) | $6,000 |
| Blockchain Infrastructure | $1,200 |
| DevOps Tooling & Hosting (AWS/GitHub Actions) | $500 |
| QA Resources (20 hrs) | $1,000 |
| Training & Documentation | $800 |
| Total Estimated Budget | $9,500 |

Resource allocations follow the structured planning guidelines outlined in Kerzner (2022), balancing skill distribution and technical overhead.

Key Stakeholders and Roles

| Stakeholder | Role | Influence | Interest | Strategy |
| --- | --- | --- | --- | --- |
| Project Sponsor | Provides funding and approval | High | High | Active engagement |
| Lead Developer | Technical implementation lead | High | High | Continuous sync |
| QA Analyst | Oversees testing & quality assurance | Medium | Medium | Weekly updates |
| Internal Users | Use system for project tracking | Medium | High | Training & feedback |
| Compliance Officer | Ensures audit and log compliance | Low | High | Scheduled check-ins |

Effective stakeholder engagement improves communication and alignment, which Kerzner (2022) identifies as a foundational element in systems-focused project management.

Change Management and Goal Alignment

Change requests will be managed using a lightweight ticketing system integrated into the API dashboard. Each change must include:

- Affected module or contract logic

- Purpose of the change (bug fix, feature, refactor)

- Estimated impact on timeline or cost

- Approval by project sponsor before production merge

This process supports Agile flexibility while maintaining accountability, consistent with modern adaptive methodologies discussed by Pressman and Maxim (2015).

Conclusion

This project plan establishes a clear roadmap for designing, building, and deploying a blockchain-enhanced Project Management API system. With a strategic allocation of budget, well-defined stakeholder responsibilities, and an adaptable change control process, the project is positioned for successful execution within the defined timeline.

References

Kerzner, H. (2022). Project management: A systems approach to planning, scheduling, and

controlling (13th ed.). Wiley.

Pressman, R. S., & Maxim, B. R. (2015). Software engineering: A practitioner’s approach

(8th ed.). McGraw-Hill.